Payment Gateway Module

Scenario

You are the QA Lead for an online shopping application.

The development team has completed a new Payment Gateway Module that supports:

- Credit/Debit Card

- UPI

- Net Banking

- Wallet Payment

The application is scheduled for production release tomorrow because a major festive sale starts in 48 hours.

Your testing team has completed today's testing and submitted the following report.

Raw Test Data

- Total Test Cases Planned: 150

- Test Cases Executed: 135

- Test Cases Passed: 108

- Test Cases Failed: 27

- Test Cases Blocked: 0

- Total Defects Found: 18

Defect Severity

- Critical (P1): 1

  - After a successful UPI payment, the amount is deducted from the customer's bank account, but the order remains in "Payment Failed" status.

- Major (P2): 5

  - Card payment sometimes takes more than 2 minutes to complete.

  - Net banking payment fails for some users.

  - Wallet payment occasionally shows an incorrect payment status.

  - Duplicate payment requests can occur when the user clicks the Pay button twice.

  - Payment confirmation notification is not always received.

- Minor (P3): 12

  - Minor UI alignment issues

  - Button text inconsistency

  - Small validation message issues

Calculation

Test execution rate:

(Executed / Total)*100

(135/150)*100 => 90%

Test pass and fail rate:

Pass data: 108

Fail data: 27

Pass rate: (108/135)*100 => 80%

Fail rate: (27/135)*100 => 20%

Mean / Average:

The customer checks the remaining balance of his/her account. He/She checks five times. It takes 5 sec, 10 sec, 2 sec, 6 sec, and 7 sec.

To find the mean or average: Sum of seconds/no.of seconds

    - (5+10+2+6+7)/5 => 6 sec

Median:

Same problem here:

To find the median:

    - Sort the seconds => 2,5,6,7,10 => The center value is median => 6 sec

Test Analysis

The test execution rate is 90%, and the remaining 10% are still pending, meaning most test cases passed.

The number of passed tests is 108; that rate is 80%. The number of failed tests is 27; that rate is 20%.

This indicates that the Payment Gateway still has significant issues and requires further testing and fixing before release.

Biggest business risk:

P1 critical - After a successful UPI payment, the amount is deducted from the customer's bank account, but the order remains in "Payment Failed" status.

The money was deducted from the customer’s account, but the payment status was "Payment Failed".

If you release this application, you will face,

- Customer complaints

- Refund issues

- Loss of trust

- Financial problem

P2 - Major - important functionality/business impact

  - Takes two more minutes

  - Payment fails for some users.

  - Duplicate payment process because the pay button is pressed twice.

  - Payment notification is always received late.

P3   Minor - lower impact, can usually be addressed later depending on release criteria.

  - Minor UI alignment issues

  - Button text inconsistency

  - Small validation message issues